A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1

Data Management (Epic 1)

- Object Creation (USN1) → 3

- Field Creation (USN2) → 3

- Relationships Setup (USN3) → 3

UI Setup (Epic 2)

- Tabs Creation (USN4) → 2

- Lightning App Setup (USN5) → 1

Total Story Points in Sprint 1 = 3 + 3 + 3 + 2 + 1 = 12

Sprint 2

Automation (Epic 3)

- Dealer Suggestion Logic (USN6) → 5

- Stock Validation (USN7) → 3

- Order Status Automation (USN8) → 3

Advanced Features (Epic 4)

- Apex & Batch Class (USN9) → 5

Analytics (Epic 5)

- Reports Creation (USN10) → 2

- Dashboard Creation (USN11) → 2

Total Story Points in Sprint 2 = 5 + 3 + 3 + 5 + 2 + 2 = 20

Total Story Points

Sprint 1 = 12

Sprint 2 = 20

Velocity= Total Story Points Completed​/ Number of Sprints

Total story Points= 12+20=32

No of Sprints= 2

Velocity =32/2

16(Story Points per Sprint)

Your team’s velocity is 16 Story Points per Sprint.