Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 31.03.2026 |
| --- | --- |
| Team ID | SWTID-2026-1233 |
| Project Name | Whatnext Vision Motors |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Setup | USN-1 | As an admin, I want to create a Salesforce developer account so that I can configure the system | 1 | High | Member 1 |
| Sprint-1 | Data Management | USN-2 | As an admin, I want to create Vehicle, Dealer, and Customer objects | 3 | High | Member 2 |
| Sprint-1 | Data Management | USN-3 | As a user, I want to create fields and relationships to store data properly | 3 | LowHigh | Member 3 |
| Sprint-1 | UI Setup | USN-4 | As a user, I want custom tabs for easy navigation | 2 | Medium | Member 4 |
| Sprint-1 | UI Setup | USN-5 | As a manager, I want a Lightning App for centralized access | 3 | High | Member 1 |
| Sprint-2 | Automation | USN-6 | As a system, I want to suggest nearest dealer based on customer location | 5 | High | Member 2 |
| Sprint-2 | Automation | USN-7 | As a system, I want to validate vehicle stock before order placement | 3 | High | Member 3 |
| Sprint-2 | Automation | USN-8 | As a system, I want to update order status automatically | 3 | High | Member 4 |
| Sprint-2 | Advanced | USN-9 | As a developer, I want to implement Apex & Batch Class for bulk updates | 5 | Medium | Member 1 |
| Sprint-2 | Reports | USN-10 | As a manager, I want reports for orders and vehicles | 2 | Medium | Member 2 |
| Sprint-2 | Dashboard | USN-11 | As a manager, I want dashboards for visualization | 2 | Medium | Member 3 |